AOR - Project Initiation Record

Short governance-style approval to commence project work

| Project | Warehouse Automation Pilot |
| --- | --- |
| Business Unit | Operations |
| Sponsor | Casey Patel |
| Project Lead | Riley Smith |
| Approval Gate | Initiation / Start |
| Planned Pilot | October-December 2026 |

Business Need

Reduce manual picking effort and improve order accuracy by piloting barcode-guided workflows in one warehouse zone.

Success Measures

At least 15% reduction in average picking time during the pilot.

Order-picking accuracy of 99% or better.

Documented recommendation for scale-up, modification, or closure.

Resources & Guardrails

Pilot funding cap: USD 45,000. Existing operations staff will support testing. Any material scope, budget, or timeline change requires sponsor approval.

Decision

By signing below, the approver confirms that the project may start and that the project lead is authorized to schedule resources, procure approved pilot items, and execute the pilot plan.

| Role | Name | Decision | Date / Signature |
| --- | --- | --- | --- |
| Executive Sponsor | Casey Patel | ☐ Approve ☐ Reject | ________________ |
| Finance / PMO | Morgan Davis | ☐ Approve ☐ Reject | ________________ |